C01 AT 2

Name : A.Rakcha 
Regno : 192311421 
Course Code : CSA1007
Course Name : Software Engineering 

Assignment Title: Agile Sprint Planning & User Story Workshops

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

1. Project Vision and Stakeholders

Project Vision

The Smart Warehouse Inventory Management Platform aims to provide a centralized and intelligent system for monitoring warehouse inventory in real time. The system uses barcode scanners, RFID, IoT devices, and AI-based prediction to maintain accurate stock records, predict shortages, optimize storage allocation, automate replenishment, and improve warehouse productivity.

Project Objectives

- Monitor inventory in real time.

- Maintain accurate stock records.

- Predict future stock shortages.

- Optimize product storage locations.

- Automate replenishment activities.

- Track orders and shipments.

- Detect inventory discrepancies.

- Generate warehouse performance reports.

- Notify staff about important warehouse events.

- Integrate with procurement and logistics systems.

Key Stakeholders

| Stakeholder | Role / Responsibility |
| --- | --- |
| Warehouse Manager | Manages warehouse operations and monitors performance |
| Warehouse Staff | Scans, moves, picks and updates inventory |
| Inventory Manager | Maintains stock accuracy and handles discrepancies |
| Procurement Manager | Manages suppliers and replenishment orders |
| Logistics Team | Handles shipment and delivery activities |
| Supplier | Provides products based on purchase orders |
| Customer | Places orders and receives products |
| System Administrator | Manages users, security and system configuration |
| Product Owner | Defines requirements and prioritizes backlog |
| Development Team | Develops and maintains the platform |
| Data/AI Team | Develops shortage prediction and optimization features |

2. Epics and User Stories

Epic 1 – Inventory Management

US01:
As a warehouse staff member, I want to scan product barcodes, so that inventory quantities are updated automatically.

US02:
As an inventory manager, I want to view real-time stock levels, so that I can monitor product availability.

US03:
As an inventory manager, I want to record inventory discrepancies, so that incorrect stock records can be corrected.

Epic 2 – RFID and IoT Monitoring

US04:
As a warehouse staff member, I want RFID devices to automatically identify products, so that product movement can be tracked efficiently.

US05:
As a warehouse manager, I want IoT sensors to monitor storage conditions, so that sensitive products can be protected.

Epic 3 – Stock Prediction

US06:
As an inventory manager, I want the system to predict future stock shortages, so that I can take preventive action.

US07:
As a warehouse manager, I want demand trends to be analyzed, so that inventory planning can be improved.

Epic 4 – Storage Optimization

US08:
As a warehouse manager, I want the system to recommend suitable storage locations, so that warehouse space can be used efficiently.

US09:
As warehouse staff, I want to view product locations, so that I can find products quickly.

Epic 5 – Automated Replenishment

US10:
As an inventory manager, I want the system to identify low-stock products, so that replenishment can be initiated on time.

US11:
As a procurement manager, I want purchase orders to be generated for low-stock products, so that stock can be replenished automatically.

Epic 6 – Order and Shipment Management

US12:
As a warehouse staff member, I want to receive customer orders in the system, so that I can process them efficiently.

US13:
As a logistics manager, I want to track shipment status, so that delayed deliveries can be identified.

Epic 7 – Notifications and Reporting

US14:
As a warehouse manager, I want to receive low-stock and discrepancy alerts, so that I can take immediate action.

US15:
As a warehouse manager, I want to generate warehouse performance reports, so that I can evaluate operational efficiency.

3. Acceptance Criteria

The following acceptance criteria are defined for the high-priority stories selected for Sprint 1.

US01 – Barcode-Based Inventory Update

Given a registered product exists in the inventory
When the warehouse staff scans its barcode
Then the system should identify the product and update its stock quantity.

Given an invalid barcode is scanned
When the system processes the scan
Then an appropriate error message should be displayed.

US02 – Real-Time Stock Visibility

Given products are available in the inventory database
When the inventory manager opens the inventory dashboard
Then the current quantity and availability of each product should be displayed.

Given a product quantity changes
When the transaction is completed
Then the updated quantity should be reflected in the dashboard.

US03 – Inventory Discrepancy

Given the physical quantity differs from the system quantity
When the inventory manager records the discrepancy
Then the system should store the difference and reason.

Given a discrepancy is recorded
When the manager submits it
Then the discrepancy status should be updated for further review.

US09 – Product Location

Given a product exists in the warehouse
When the warehouse staff searches for the product
Then the system should display its storage location.

US10 – Low-Stock Detection

Given a product has a defined minimum stock level
When the available quantity falls below that level
Then the system should mark the product as low stock.

US14 – Notifications

Given a product becomes low stock
When the low-stock condition is detected
Then the warehouse manager should receive a notification.

Given an inventory discrepancy is recorded
When the discrepancy is submitted
Then the responsible manager should receive an alert.

4. Product Backlog Prioritization

Story points use the Fibonacci sequence: 1, 2, 3, 5, 8, 13.

| Priority | ID | User Story | Business Value | Story Points |
| --- | --- | --- | --- | --- |
| 1 | US01 | Barcode inventory update | Very High | 5 |
| 2 | US02 | Real-time stock visibility | Very High | 5 |
| 3 | US10 | Low-stock detection | Very High | 3 |
| 4 | US09 | Product location | High | 3 |
| 5 | US03 | Inventory discrepancy | High | 5 |
| 6 | US14 | Inventory notifications | High | 5 |
| 7 | US06 | Stock shortage prediction | High | 8 |
| 8 | US08 | Storage allocation | High | 8 |
| 9 | US04 | RFID tracking | High | 8 |
| 10 | US12 | Order processing | High | 5 |
| 11 | US13 | Shipment tracking | Medium | 5 |
| 12 | US11 | Automated purchase order | High | 8 |
| 13 | US15 | Performance reports | Medium | 5 |
| 14 | US05 | IoT monitoring | Medium | 8 |
| 15 | US07 | Demand analysis | Medium | 8 |

Prioritization Logic

The backlog is prioritized based on:

- Business value – Features that directly improve inventory accuracy are given higher priority.

- Customer needs – Real-time stock information helps prevent order delays.

- Dependencies – Inventory tracking must be implemented before advanced AI prediction.

- Risk – Barcode/RFID integration is addressed early because it involves hardware and integration testing.

- Operational impact – Low-stock detection and notifications directly reduce stock shortages.

5. Sprint Backlog – Sprint 1

Sprint Duration

2 Weeks

Sprint Objective

Build the basic inventory management foundation with product scanning, real-time stock visibility, product location tracking, low-stock detection, and inventory alerts.

Selected User Stories

| ID | User Story | Story Points |
| --- | --- | --- |
| US01 | Barcode inventory update | 5 |
| US02 | Real-time stock visibility | 5 |
| US09 | Product location | 3 |
| US10 | Low-stock detection | 3 |
| US14 | Inventory notifications | 5 |
| Total |  | 21 |

Sprint Tasks

US01 – Barcode Inventory Update

- Design product database.

- Create product table.

- Integrate barcode scanner.

- Implement barcode scanning.

- Update inventory quantity.

- Handle invalid barcodes.

- Perform unit and integration testing.

US02 – Real-Time Stock Visibility

- Design inventory dashboard.

- Create stock API.

- Display product quantities.

- Implement stock search.

- Connect dashboard with database.

- Test real-time updates.

US09 – Product Location

- Create warehouse location database.

- Assign products to locations.

- Implement product search.

- Display storage location.

- Test location retrieval.

US10 – Low-Stock Detection

- Define minimum stock threshold.

- Implement stock-level checking.

- Identify low-stock products.

- Display low-stock status.

- Test threshold conditions.

US14 – Inventory Notifications

- Design notification module.

- Configure low-stock alerts.

- Configure discrepancy alerts.

- Display notifications.

- Test notification delivery.

6. Story Point Estimation

Estimation Technique

The team uses Planning Poker with Fibonacci numbers:

1, 2, 3, 5, 8, 13

Story points represent the relative complexity, effort, risk, and uncertainty of a user story. They do not represent hours.

| User Story | Points | Justification |
| --- | --- | --- |
| US01 – Barcode inventory update | 5 | Requires scanner integration, database update and validation |
| US02 – Real-time stock visibility | 5 | Requires API, database and dashboard development |
| US09 – Product location | 3 | Simple database search and location display |
| US10 – Low-stock detection | 3 | Requires threshold checking and status update |
| US14 – Notifications | 5 | Requires alert logic and notification mechanism |
| US06 – Stock prediction | 8 | Requires historical data, AI model and testing |
| US08 – Storage optimization | 8 | Requires optimization logic and warehouse constraints |
| US04 – RFID tracking | 8 | Hardware integration and real-time tracking increase complexity |

Sprint Capacity

Sprint 1 contains:

5 + 5 + 3 + 3 + 5 = 21 Story Points

The team selects 21 points because these stories provide the basic functionality required for the first working version of the warehouse inventory platform.

7. Sprint Goal and Expected Deliverables

Sprint Goal

"Develop a functional inventory management foundation that allows warehouse staff to scan products, view real-time stock, locate products, detect low-stock items, and receive inventory alerts."

Expected Deliverables

At the end of Sprint 1, the team will deliver:

- ✅ Functional product database.

- ✅ Barcode scanning functionality.

- ✅ Automatic inventory quantity updates.

- ✅ Real-time inventory dashboard.

- ✅ Product location search.

- ✅ Low-stock detection.

- ✅ Low-stock notifications.

- ✅ Basic inventory testing.

- ✅ Working Sprint 1 prototype.

Sprint Summary

SMART WAREHOUSE PLATFORM

│

▼

PRODUCT INVENTORY

│

┌────────────────┼────────────────┐

▼                ▼                ▼

Barcode Scan    Stock Dashboard   Product Location

│                │                │

└────────────────┼────────────────┘

▼

Low-Stock Detection

│

▼

Notifications

│

▼

Warehouse Manager

Conclusion

The Agile approach allows the Smart Warehouse Inventory Management Platform to be developed incrementally. Sprint 1 focuses on the core inventory functions, while later sprints can implement RFID tracking, AI-based shortage prediction, storage optimization, automated procurement, shipment tracking, IoT monitoring, and performance reporting. This approach reduces development risk and delivers useful warehouse functionality early.

Evaluation Rubrics:

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| 1. Project Vision & Stakeholder Identification | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| 2. Epics & User Stories | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| 3. Acceptance Criteria | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| 4. Product Backlog Prioritization & Sprint Planning | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| 5. Story Point Estimation, Sprint Goal & Presentation | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |